16984 Highway#12 P.O. Box 820

Midland Ontario L4R 4P4

October 1, 2010

Ontario Energy Board

P.O. Box 2319

27th Floor

2300 Yonge Street

Toronto, Ontario

M4P 1E4

Attention :	Kirsten Walli, Board Secretary

Dear Kirsten Walli :

RE:  Request for an Extension  Re: Amendments to Distribution System Code EB-2007-0722

In accordance with the Notice of Amendments to Codes issued by the Ontario Energy Board to Licensed Electricity Distributors on July 2, 2010 certain amendments were to come into force today. Notably those amendments being “Arrears Management” (Section 2.7) and “Suspending the Collection Process for 21 days” (Section 4.2.2.6 & 7).

Midland Power Utility Corporation is involved as a partner in Utility Collaborative Services Inc. (UCS). All other partners of UCS are currently using the Harris Northstar billing system.

The Ontario Focus Group (formed by the Ontario Harris Users Group (OHUG)) has met several times since June 17th, 2010 to discuss and reach a consensus on all changes required to Harris billing software as a result of the Notice of Amendments to Codes. Particular attention has been focused on the rules required to come into force today. The Harris Northstar billing system requires considerable modification to accommodate the necessary changes to manage arrears. We have been advised by Harris that the timelines for the work involved for “Arrears Management” indicate deployment in the first quarter of 2011.  A “Scope of Effort Document” developed by Harris as a result of the Focus Group meetings has been attached as information in support of the planned deployment early next year.

In regard to the suspension of the collection process for 21 days, testing is currently taking place for implementation within the month of October 2010.

Accordingly, Midland Power Utility Corporation respectfully requests to be allowed an extension of the October 1, 2010 date for “Arrears Management” until March 1, 2011.

We would be pleased to provide any further information or details that you may require for this application.

Yours very truly,

MIDLAND POWER UTILITY CORPORATION

PHIL MARLEY, CMA

President & CEO

Tel:  (705)526-9362 ext 204

Fax:  (705) 526-7890

E-mail:  pmarley@midlandpuc.on.ca