Hydro 2000 Ltd.

Conservation and Demand Management

2012 Annual Report

Submitted to:

Ontario Energy Board

Submitted on September 30, 2013

TABLE OF CONTENTS

Executive Summary	1

Background	2

1	Conservation Framework	3

1.1	Current Framework	3

1.2	Future Framework	3

2	Board-Approved CDM Programs	5

2.1	Introduction	5

2.2	TOU Pricing	5

2.2.1	BACKGROUND	5

2.2.2.	TOU PROGRAM DESCRIPTION	5

2.3	Hydro 2000’s Application with the OEB	6

3.	OPA-Contracted Province-Wide CDM Programs	8

3.1	Introduction	8

3.2	Program Descriptions	11

3.2.1	RESIDENTIAL PROGRAMS	11

3.2.2	COMMERCIAL AND INSTITUTIONAL PROGRAM	17

3.2.3	INDUSTRIAL PROGRAM	22

3.2.4	LOW INCOME INITIATIVE (HOME ASSISTANCE PROGRAM) (Schedule E-1)	26

3.2.5	PRE-2011 PROGRAMS	27

4	2012 LDC CDM Results	28

4.1	Participation and Savings	28

4.2	Evaluation	31

4.3	Spending	32

4.4	Additional Comments	38

5	Combined CDM Reporting Elements	39

5.1	Progress Towards CDM Targets	39

5.2	Variance from Strategy	40

5.3	Outlook to 2014 and Strategy Modifications	40

6.0	Conclusion	41

Appendix A:  Initiative Descriptions	42

Appendix B:  Pre-2011 Programs	56

# Executive Summary

This annual report is submitted by Hydro 2000 Ltd. in accordance with the filing requirements set out in the CDM Code (Board File No. EB-2010-0215), specifically Appendix C Annual Report Template, as a progress report and modification to Hydro 2000 Strategy. Accordingly, this report outlines Hydro 2000 CDM activities for the period of January 1, 2012 to December 31, 2012.  It includes net peak demand and net energy savings achieved from 2011 and 2012, discussion of the current/future CDM framework, CDM program activities, successes and challenges, as well as forecasted savings to the end of 2014.

Hydro 2000 did not apply for any Board-Approved CDM Programs during 2012; however, as noted in the CDM guidelines, released April 26, 2012, the Ontario Energy Board (OEB) has deemed Time-of-Use (TOU) pricing a Province-wide Board-Approved CDM Program. The Ontario Power Authority (OPA) is to provide measurement and verification on TOU.  At the time of this report the OPA has not released any verified results of TOU savings to Hydro 2000.

In 2011, Hydro 2000 contracted with the Ontario Power Authority (OPA) to deliver a portfolio of OPA-Contracted Province-Wide CDM Programs to all customer segments including residential, commercial, institutional, industrial and low income.  These programs were rolled-out by the OPA in June 2011.  In 2011 Program activities were centered on building a foundation for full program execution over the next three years of the program term, including staffing, procurement, and program delivery.

In 2012, Hydro 2000 opted to offer the Province-Wide CDM Programs that best matched the requirements of our customer base.  Hydro 2000 employed a variety of marketing and program outreach campaigns to promote the various initiatives. Door to door promotion, education through public meetings, website promotions and one-on-one customer engagement were the primary marketing and advertising campaigns that were launched in 2012. The focus for 2012 was on the Direct Install Program and an ERII application with the Township of Alfred for replacement of the street lights.

To date Hydro 2000 has achieved 25.3% MW of net incremental peak demand savings and 70.5% GWh of net incremental energy savings in 2012. A summary of the achievements towards the CDM targets is shown below:

The updated forecast prepared for this report shows that there has been success for the energy savings while a shortfall in Annual Peak Demand Savings is seen. Although, the peak demand savings are below target, Hydro 2000 expects to achieve and exceed their electricity energy savings 2014 target. To date Hydro 2000 has achieved 0.7 GWh of savings which is 70.5% of their 1.0GWh target. Given the shortfall to date, Hydro 2000 continues to work actively on participant engagement. In addition Hydro 2000 has partnered with other LDCs, and has been working with the Ontario Power Authority (“OPA”) and the Electrical Distribution Association (“EDA”) to improve program effectiveness; however it is Hydro 2000’s position that in itself will not fully overcome the forecasted peak demand savings shortfall.

Background

On March 31, 2010, the Minister of Energy and Infrastructure of Ontario, under the guidance of sections 27.1 and 27.2 of the Ontario Energy Board Act, 1998, directed the Ontario Energy Board (OEB)  to establish Conservation and Demand Management (CDM) targets to be met by electricity distributors.  Accordingly, on November 12, 2010, the OEB amended the distribution license of Hydro 2000 to require Hydro 2000, as a condition of its license, to achieve 1.0 GWh of energy savings and 0.2 MW of summer peak demand savings, over the period beginning January 1, 2011 through December 31, 2014.

In accordance with the same Minister’s directive, the OEB issued the Conservation and Demand Management Code for Electricity Distributors (the Code) on September 16, 2010. The code sets out the obligations and requirements with which electricity distributors must comply in relation to the CDM targets set out in their licenses.  To comply with the Code requirements, Hydro 2000 submitted its CDM Strategy on October 29, 2010 which provided a high level of description of how Hydro 2000 intended to achieve its CDM targets.

The Code also requires a distributor to file annual reports with the Board.  This is the second Annual Report by Hydro 2000 and has been prepared in accordance with the Code requirement and covers the period from January 1, 2012 to December 31, 2012.

Hydro submitted its 2011 Annual Report on September 30, 2012 which summarized the CDM activities, successes and challenges experienced by Hydro 2000 for the January 1, 2011 to December 31, 2011 period.  The OEB’s 2011 CDM Results report identified that the delay in the full suite of CDM Programs being made available by the OPA, and the absence of some programs negatively impacted the final 2011 results for the LDCs.  This issue was also highlighted in Volumes I & II of the Environmental Commissioner’s Report on Ontario’s Annual Energy Conservation Progress.

On December 21, 2012, the Minister of Energy directed the Ontario Power Authority (OPA) to fund CDM programs which meet the definition and criteria for OPA-Contracted Province-Wide CDM Programs for an additional one-year period from January 1, 2015 to December 31, 2015.

The Ministerial Directive did not amend the timelines for LDCs to achieve their energy savings and demand savings targets.  Therefore, the main focus of the LDCs remains the achievement of CDM targets by December 31, 2014.

# Conservation Framework

## Current Framework

Ontario’s current CDM framework is a key step towards creating a culture of conservation in the Province.  The Government’s Directive to the OEB to establish CDM targets that would be met by electricity distributors recognizes the importance of CDM for both electricity customers and the electricity system.  CDM helps customers manage rising energy costs, support the provincial integrated supply plan, as well as address local distribution and transmission supply constraints. The current framework was intended to enable customers to benefit from a suite of both Board-Approved and OPA Province-Wide programs and be a portfolio that would meet both broad and specific customer needs.

The state of Board-Approved programs and the current suite of Province-Wide OPA programs have limited CDM offerings to customers.  This has produced limited savings and has restricted the associated opportunity for LDCs to meet their targets.  The process to introduce changes to current program Initiatives or to pilot new Initiatives has been challenging, taking considerable cost and effort, which has resulted in limited benefits to customers and CDM savings.

Moving forward, the future CDM framework should address the challenges of the current framework and build on its strengths.  Currently overbuilt governance and excessive legal requirements results in a slow, bureaucratic process, with a burdensome administrative process. There is a misalignment of control and risk where LDCs have the accountability to achieve their respective CDM targets as a condition of distribution license, but the authority for design and funding are controlled substantially by the OPA.

The Ministerial Directive provides continuality of the conservation programs and associated compensation for the participants; however the subsequent savings would not be attributed to any LDC target and in effect would be ‘lost’ due to misalignment of the current CDM framework and LDC Targets.  In addition, the establishment of defined administrative funding for 2015 is required to avoid a “stop and start” process.

## Future Framework

LDCs are supportive of government’s renewed commitment for conservation and demand management in Ontario.  LDCs are committed to working with the government and other stakeholders to develop the next framework for CDM in the Province.

Long-term commitment for CDM funding and a confirmation of the role of the LDC are needed.  This will allow LDCs to maintain current program infrastructure including LDC staff and third party contracts through 2015.

Providing clarity and continuity into the next framework is critical for all customers.  To ensure a seamless and smooth transition that maintains and builds upon CDM momentum beyond 2014, a new CDM framework should be in place well before the expiry of the current one.  Work involving key parties including LDCs, government, customer groups and OEB should start in 2013 to allow for a new framework to be in place by early 2014.  The remainder of 2014 would be utilized for program development and design, economic analysis, procurement and launching of new CDM program initiatives.

# Board-Approved CDM Programs

## Introduction

In its Decision and Order dated November 12 2010 (EB-2010-0215 & EB-2010-0216), the OEB ordered that, (to meet its mandatory CDM targets), “Each licensed electricity distributor must, as a condition of its licence, deliver Board-Approved CDM Programs, OPA-Contracted Province-Wide CDM Programs, or a combination of the two”.

At this time, the implementation of Time-of-Use (“TOU”) Pricing has been deemed as a Board-Approved Conservation and Demand Management (“CDM”) program that is being offered in Hydro 2000’s service area.

## TOU Pricing

### BACKGROUND

In its April 26, 2012 CDM Guidelines, the OEB recognizes that a portion of the aggregate electricity demand target was intended to be attributable to savings achieved through the implementation of TOU Pricing.  The OEB establishes TOU prices and has made the implementation of this pricing mechanism mandatory for distributors. On this basis, the OEB has determined that distributors will not have to file a Board-Approved CDM program application regarding TOU pricing. The OEB has deemed the implementation of TOU pricing to be a Board-Approved CDM program for the purposes of achieving the CDM targets.  The costs associated with the implementation of TOU pricing are recoverable through distribution rates, and not through the Global Adjustment Mechanism (“GAM”).

In accordance with a Directive dated March 31, 2010 by the Minister of Energy and Infrastructure, the OEB is of the view that any evaluations of savings from TOU pricing should be conducted by the OPA for the province, and then allocated to distributors. Hydro 2000 will report these results upon receipt from the OPA.

At the time of preparation of this report the OPA had retained the Brattle Group as the evaluation contractor and will be working with an expert panel convened to provide advice on methodology, data collection, models, etc.  The initial evaluations were conducted with 5 LDCs – Hydro One, THESL, Ottawa Hydro, Thunder Bay and Newmarket.  Preliminary results from these 5 LDCs were not available at the time of this report.

As of September 30, 2013, the OPA has not released any verified results of TOU savings to Hydro 2000.  Therefore Hydro 2000 is not able to provide any verified savings related to LDC’s TOU program at this time.

### TOU PROGRAM DESCRIPTION

Target Customer Type(s):  Residential and small business customers (up to 250,000 kWh per year)

Initiative Frequency:  Year-Round

Objectives: TOU pricing is designed to incent the shifting of energy usage.  Therefore peak demand reductions are expected, and energy conservation benefits may also be realized.

Description:  In August of 2010, the OEB issued a final determination to mandate TOU pricing for Regulated Price Plan (“RPP”) customers by June 2011, in order to support the Government’s expectation for 3.6 million RPP consumers to be on TOU pricing by June 2011, and to ensure that smart meters funded at ratepayer expense are being used for their intended purpose.

The RPP TOU price is adjusted twice annually by the OEB.  A summary of the RPP TOU pricing is provided below:

| RPP TOU | Rates (cents/kWh) |
| --- | --- |
| Effective Date | On Peak | Mid Peak | Off Peak |
| November 1, 2010 | 9.9 | 8.1 | 5.1 |
| May 1, 2011 | 10.7 | 8.9 | 5.9 |
| November 1, 2011 | 10.8 | 9.2 | 6.2 |
| May 1, 2012 | 11.7 | 10.0 | 6.5 |
| November 1, 2012 | 11.8 | 9.9 | 6.3 |
| May 1, 2013 | 12.4 | 10.4 | 6.7 |

Delivery:  The OEB set the rates; LDCs install and maintain the smart meters; LDCs convert customers to TOU billing.

Initiative Activities/Progress:

All eligible customers were on TOU by billing as of February 1st, 2012.

## Hydro 2000’s Application with the OEB

In 2012, Hydro 2000 did not apply for any additional OEB Approved CDM programs and all activities were OPA-Contracted-Provincial wide programs.

There were no LDC programs approved by the OEB in 2012.

# OPA-Contracted Province-Wide CDM Programs

## Introduction

Effective March 3, 2011, Hydro 2000 entered into an agreement with the OPA to deliver CDM programs extending from January 1, 2011 to December 31, 2014, which are listed below. Program details are included in Appendix A. In addition, results include projects started pre 2011 which were completed in 2011:

| Initiative | Schedule | Date schedule posted | Customer Class |
| --- | --- | --- | --- |
| Residential Program |  |  |  |
| Appliance Retirement | Schedule B-1, Exhibit D | Jan 26,2011 | All residential rate classes |
| Appliance Exchange | Schedule B-1, Exhibit E | Jan 26, 2011 | All residential rate classes |
| HVAC Incentives | Schedule B-1, Exhibit B | Jan 26, 2011 | All residential rate classes |
| Conservation Instant Coupon Booklet | Schedule B-1, Exhibit A | Jan 26, 2011 | All residential rate classes |
| Bi-Annual Retailer Event | Schedule B-1, Exhibit C | Jan 26, 2011 | All residential rate classes |
| Retailer Co-op | n/a | n/a | All residential rate classes |
| Residential Demand Response | Schedule B-3 | Aug 22, 2011 | All general service classes |
| New Construction Program | Schedule B-2 | Jan 26, 2011 | All residential rate classes |
| Commercial & Institutional Program |  |  |  |  |
| Efficiency: Equipment Replacement | Schedule C-2 | Jan 26, 2011 | All general service classes |
| Direct Install Lighting | Schedule C-3 | Jan 26, 2011 | General Service < 50 kW |
| Existing Building Commissioning Incentive | Schedule C-6 | Feb 2011 | All general service classes |
| New Construction and Major Renovation Initiative | Schedule C-4 | Feb 2011 | All general service classes |
| Energy Audit | Schedule C-1 | Jan 26, 2011 | All general service classes |
| Commercial Demand Response (part of the Residential program schedule) | Schedule B-3 | Jan 26, 2011 | All general service classes |
| Demand Response 3 (part of the Industrial program schedule) | Schedule D-6 | May 31, 2011 | General Service 50 kW & above |

| Industrial Program |  |  |  |  |
| --- | --- | --- | --- | --- |
| Process & System Upgrades | Schedule D-1 | May 31, 2011 | General Service 50 kW & above |
| Monitoring & Targeting | Schedule D-2 | May 31, 2011 | General Service 50 kW & above |
| Energy Manager | Schedule D-3 | May 31, 2011 | General Service 50 kW & above |
| Key Account Manager (“KAM”) | Schedule D-4 | May 31,2011 | General Service 50 kW & above |
| Efficiency: Equipment Replacement Incentive (part of the C&I program schedule) | Schedule C-2 | May 31, 2011 | General Service 50 kW & above |
| Demand Response 3 | Schedule D-6 | May 31, 2011 | General Service 50 kW & above |
| Home Assistance Program |  |  |  |  |
| Home Assistance Program | Schedule E-1 | May 9, 2011 | All residential rate classes |

In addition, results were realized towards LDC’s 2011-2014 target through the following pre-2011 programs:

| Pre-2011 Programs |  |  |  |
| --- | --- | --- | --- |
| Electricity Retrofit Incentive Program | n/a | n/a | All general service classes |
| High Performance New Construction | n/a | n/a | All general service classes |
| Toronto Comprehensive | n/a | n/a | All general service classes |
| Multifamily Energy Efficiency Rebates | n/a | n/a | All general service classes |
| Data Centre Incentive Program | n/a | n/a | All general service classes |
| EnWin Green Suites | n/a | n/a | All general service classes |

As per the table below, several program initiatives are no longer available to customer or have not been launched in 2012.

| Initiative Not in Market in 2012 | Objective | Status |
| --- | --- | --- |
| Residential Program |
| Midstream Electronics | The objective of this initative is to encourage retailers to promote and sell high efficency televisions, and for distributors to distribute high efficiency set top boxes. | Never launched and removed from Schedule in Q2, 2013. |
| Midstream Pool Equipment | The objective of this initiative is to encourage pool installers to sell and install efficient pool pump equipment in residential in-ground pools. | Never launched and removed from Schedule in Q2, 2013. |
| Aboriginal Conservation Program | First Nations programs are delivered by the OPA and results are attributed to LDCs for reporting. | Launched in 2013 by OPA. |
| Home Energy Audit Tool | This is a provincial online audit tool to engage customers in conservation and help drive customer participation to CDM programs. | Never launched and removed from Schedule in Q2, 2013. |
| Commercial & Institutional Program |
| Direct Service Space Cooling | The objective of this initiative is to offer free servicing of air conditioning systems and refrigeration units for the purpose of achieving energy savings and demand reduction. | Not launched to market in 2011/2012. As per the OPA there no plans to launch this Initiative in 2013. |
| Demand Response 1 (“DR1”) | This initiative allows distribution customers to voluntarily reduce electricity demand during certain periods of the year pursuant to the DR 1 contract. The initiative provides DR payment for service for the actual electricity reduction provided during a demand response event. | No customer uptake for this initiative. As a result this Initiative was removed from the Schedule in Q4, 2012. |
| Industrial Program |
| DR1 | As above | No customer uptake for this initiative. Removed in Q4, 2012. |

The Master CDM Program Agreement includes program change management provision in Article 3.  Collaboration between the OPA and the Local Distribution Companies (LDCs) commenced in 2011, and continued in 2012, as the change management process was implemented to enhance the saveONenergy program suite.  The change management process allows for modifications to the Master Service Agreement and initiative Schedules.  The program enhancements give LDCs additional tools and greater flexibility to deliver programs in a way that meets the needs of customers and further drives participation in the Initiatives.

## Program Descriptions

Full OPA-Contracted Province-Wide CDM Program descriptions are available on the OPA’s website at http://www.powerauthority.on.ca/ldc-province-wide-program-documents and additional initiative information can be found on the saveONenergy website at https://saveonenergy.ca. The targeted customer types, objectives, and individual descriptions for each Program Initiative are detailed in Appendix A.

### RESIDENTIAL PROGRAMS

Description: Provides residential customers with programs and tools to help them understand and manage the amount of energy they use throughout their entire home and help the environment.

Objective: To provide incentives to both existing homeowners and developers/builders to motivate the installation of energy efficiency measures in both existing and new home construction.

Discussion:

The inclusion of LED technology into the Biannual Retailers events in 2012 and the annual coupons in 2013, as well as some LDC custom coded coupons, has had a positive effect on consumer engagement.  The revamped PeaksaverPLUS program is the main Residential Initiative which drives savings for LDCs and has been well received by consumers eager to utilize an In Home Display to help manage their energy consumption.

The Residential Program Portfolio is predominately a carryover of Initiatives from previous programs.  It is mostly driven by retailers and contractors who many not have fully delivered what was anticipated. Three new initiatives were never launched and subsequently removed from schedule in 2013 with no new additions. Delays in communication with regards to Initiative offerings and results reporting have hampered LDCs abilities to engage customers and promote participation.  Provincial wide advertising has provided limited value due to inconsistency and non-specific messaging.

Work to revitalize and increase the effectiveness and breadth of the Initiatives through the Residential Program needs to be a high priority.  There are opportunities within the Residential marketplace that need to be identified, developed and offered to customers.  A revised home audit and other Initiatives which could engage an average residential customer could be considered.  Increased control by the LDCs such as 100% attributable coupons for LDCs and/or LDC hosted exchange events may present an opportunity for improved saving.

#### Appliance Retirement Initiative (Exhibit D)

Initiative Activities/Progress:

- Promoted the initiative through posters displayed at a number of locations.

- Advertised the initiative through the Hydro 2000 Ltd. website.

- Worked with the township to modifying their website to include information on the Appliance Retirement Initiative.

- Provided training to the township employees on the details of the initiative.

- Trained representatives of the regional government on appliance retirement process for low income buildings.

Additional Comments:

- With the increase in appliance age to 20 years in 2013, many LDCs increased marketing and outreach throughout 2012 in an effort to increase uptake and achieve savings.

- Due to the duration of the program, and the revised eligibility requirements to a minimum of 20 years old, this Initiative appears to have reached market saturation and has been under consideration for removal from the Portfolio.

- Rather than strictly remove this Initiative from the schedules, the OPA and LDCs could review what opportunities there are to include other measures such as stoves, dishwashers, washers and dryers.  The framework of this Initiative may be a suitable foundation for a more holistic residential appliance retirement program. As such, the Residential portfolio could be straightened through program evolution rather than weakened through diminished program offerings.

- As results are very responsive to province wide advertising OPA provincial marketing should continue to play a key role.

- The OPA and LDCs can continue working to establish partnerships with Independent retailers and municipalities.

#### Appliance Exchange Initiative (Exhibit E)

Initiative Activities/Progress:

- There were no eligible retailers in Hydro 2000’s service area. Hydro 2000 sent a utility representative to the nearest participating retailers to encourage them to promote the program and track the participating customers electricity provider.

- The participation uptake was only 2 units for this initiative in 2012, as there were no local retailers participating in this initiative.

Additional Comments:

- This Initiative, eligible measures and incentive amounts are influenced by the retail partner with no direct involvement from the LDCs.  The restrictive, limited and sometimes non-participation of local stores can diminish the savings potential for this Initiative.

- To date there has only been one retailer participant in the Appliance Exchange Initiative.  The Fall events have not had retailer participation, therefore savings budgeted by the LDCs have not materialized.

- Evaluation, Measurement, and Verification (EMV) results indicated that the value of savings for retired room AC has dropped resulting in the retail participant not accepting window a/c’s during the Spring 2013 event.

- Notification regarding retailer participation and eligible measures continues to be delayed.  Improved communications will aid in appropriate resource allocation and marketing of the Initiative.

- This Initiative may benefit from the disengagement of the retailer and allowing LDCs to conduct these events, possibly as part of a larger community engagement effort, with the backing of ARCA for appliance removal.

- The initiative appears to require more promotion from retailers and LDCs.

#### HVAC Incentives Initiative (Exhibit B)

Initiative Activities/Progress:

- Promoted the program to local area contractors.

- There was an increase from 9 to 21 units in 2012.

- Assisted contractors with registration and educated them on available customer incentives for HVAC products.

Additional Comments:

- Incentive levels appear to be insufficient to prompt Participants to upgrade HVAC equipment prior to end of useful life.  It is hoped that the introduction of an Air Miles incentive in 2013 may help with this.

- This Initiative is contractor driven with LDCs responsible for marketing efforts to customers. More engagement with the HVAC contractor channel should be undertaken to drive a higher proportion of furnace and CAC sales to eligible units.

- Channel partners require timeliness of the Rebate process to maintain a positive relationship between consumers, contractors, the OPA, and the participating LDC.  Due to a contracting delay no applications were processed from approximately the end of October 2012 to February 2013.

- LDC HVAC reports have been delayed and are not as complete and accurate as are required by LDCs to make adjustments to their marketing strategies.

- In an effort to build capacity, mandatory training has been instituted for all participating HVAC contractors.  This could present too much of a barrier for participation for some contractors as the application process already presents a restriction to contractor sales. It has been noted that there are approximately 4500-5000 HVAC contractors in the Province, however only 1500 are participating in program.

- There are cases where non-participating contractors are offering their own incentives (by discounting their installations to match value of the OPA incentive) to make the sale.   As this occurs outside of the Initiative, these installations should be attributed to the appropriate LDC.

#### Conservation Instant Coupon Initiative (Exhibit A)

Initiative Activities/Progress:

- Promoted the instant coupon booklet through Hydro 2000’s website.

- Attended Public meetings to promote the use of the coupon booklet.

- Approached retailers to promote the initiative as there are currently no retailers participating (Canadian Tire and Home Hardware).

Additional Comments:

- This Initiative was ineffective for most of 2012 as the Instant coupons (annual) were not available to consumers until September 2012.  As such, savings budgeted by LDCs did not materialize.

- The timeframe for retailer submission of redeemed coupons vary from retailer to retailer and in some cases has been lengthy.  The delays and incomplete results reporting limits the ability to react and respond to Initiative performance or changes in consumer behaviour.  This also resulted in the delayed launch of the Initiative in 2012.

- Coupon booklets were not printed and mailed out in 2012.  As such, Coupons were not widely available to consumers without the ability to download and print them.

- Without Provincial coupon distribution, and delay in Initiative launch, consumers may not have been aware of the online coupons.  This Initiative could benefit from provincial marketing as a substitute to distribution.

- LDCs should be able to custom code all coupons to provide 100% allocation and push specific coupons based on localized needs.

- The product list could be distinctive from the Bi-Annual Retailer Event Initiative in order to gain more consumer interest and uptake.

- Program evolution, including new products and review of incentive pricing for the coupon Initiatives, should be a regular activity to ensure continued consumer interest.

#### Bi-Annual Retailer Event Initiative (Exhibit C)

Initiative Activities/Progress:

- Promoted in-store coupon events through the Hydro 2000 website.

- Promoted the coupon events at Public meetings.

- Hydro 2000 had an increase in coupons used from 339 in 2011 to 413 in 2012.

- Approached retailers to promote the initiative as there are currently no retailers in the service territory participating (Canadian Tire and Home Hardware).

Additional Comments:

- This Initiative is strongly influenced by the retail participants and has no direct involvement from the LDCs.

- The Product list has changed very little over the past four years.

- Limited engagement of local retailers can restrict the savings potential for this Initiative.

- Program evolution, including new products and review of incentive pricing for the coupon Initiatives, must be a regular activity to ensure continued consumer interest.

- The Product list could be distinctive from the Conservation Instant Coupon Initiative in order to gain more consumer interest and uptake.

- A review conducted by the Residential Working Group in Q4 2011 identified three areas of need for Initiative evolution:  1) introduction of product focused marketing; 2) enhanced product selection and 3) improved training for retailers as retail staff tend not to be knowledgeable regarding the products or promotion.

- LDCs should be able to custom code all coupons to provide 100% allocation and push specific coupons based on localized needs.

- Communications regarding retailer participation continues to be delayed.  Improved communications will aid in appropriate resource allocation and marketing of the Initiative.

- This Initiative may benefit from a more exclusive relationship with a retailer appropriate to the program. There should be a value proposition for both the retailer and LDC.

#### New Construction Program (Schedule B-2)

Initiative Activities/Progress:

- Hydro 2000 did not have any applications for the New Home Construction Initiative in 2012. Our service area does not have a large amount of new home construction. If new home builders start projects in our service area in 2012-2014, we will educate the builders on the available incentives and the application process.

- Those home builders that were building small subdivisions did not want to complete individual application for each home being built. The recent change to the application process may enable Hydro 2000 to obtain new applications.

Additional Comments:

- This Initiative provides incentives to home builders for incorporating energy efficiency into their buildings.  To support this, LDCs need to provide education to the consumers regarding the importance of choosing the energy efficient builder upgrade options without an immediate benefit to the consumer.

- Following limited participation in 2011, the application process was revisited in 2012 to streamline administration in response to builder feedback. Participation levels are expected to grow but there will be a lag to when results materialize as homes pre-approved could take a year or more to be completed.

- Administrative requirements, in particular individual home modeling, must align with perceived stakeholder payback. As per the Electricity Distributors Association (“EDA”) Working Groups, changes are being processed through change management for 2012. However, the lengthy change management process has resulted in continued non-participation from builders.

#### Residential Demand Response Program (Schedule B-3)

Initiative Activities/Progress:

- Hydro 2000 did not launch this program in 2012.

Additional Comments:

- The schedule for Peaksaver Plus was posted in August 2011, but this did not provide adequate time for product procurement for 2011, and part of 2012.  The product procurement process uncovered that the In Home Display units that communicate with installed smart meter technology were still in development and not ready for market deployment.  Consequently, LDCs could not be in market with the Peaksaver Plus program until 2012, or later which has resulted in delayed savings.

- Smart Meters installed by most LDCs do not have the capability to communicate directly to an In Home Display. When proposing technical Initiatives that rely on existing LDC hardware or technology there should be an extensive consultative process.

- Introduction of new technology requires incentives for the development of such technology. Appropriate lead times for LDC analysis and assessment, product procurement, and testing and integration into the Smart Meter environment are also required.  Making seemingly minor changes to provincial technical specifications can create significant issues when all LDCs attempt to implement the solution in their individual environments.

- The variable funding associated with installing a load controllable thermostat is not sufficient unless it is combined with an In Home Display (IHD) which might not be possible all the time and when IHD is optional.

- This is the main Initiative within the Residential portfolio that drives savings for LDCs.

- Given the different LDCs smart meter environments, and needs, each LDC is positioning the Initiative slightly different.  As such, greater program flexibility is required to address unique LDC needs.

- Provincial wide marketing needs to be sensitive to the variations of the Initiative and provide solid, consistent messaging.

- There currently is not an avenue for participants without the ability to provide demand response capabilities to obtain an IHD and gain energy saving benefits.

### COMMERCIAL AND INSTITUTIONAL PROGRAM

### Description:  Provides commercial, institutional, agricultural and industrial organizations with energy-efficiency programs to help reduce their electrical costs while helping Ontario defer the need to build new generation and reduce its environmental footprint.  Programs to help fund energy audits, to replace energy-wasting equipment or to pursue new construction that exceed our existing codes and standards. Businesses can also pursue incentives for controlling and reducing their electricity demand at specific times.

### Targeted Customer Type(s):  Commercial, Institutional, Agricultural, Multi-family buildings, Industrial

### Objective:  Designed to assist building owners and operators as well as tenants and occupants in achieving demand and energy savings, and to facilitate a culture of conservation among these communities as well as the supply chains which serve them.

Discussion:

### Throughout 2011 and 2012 the Commercial and Institutional (C&I) Working Group has strived to enhance the existing C&I programs and rectify identified program and system deficiencies.  This has proven to be a challenging undertaking, normally taking months to complete sometimes relatively minor changes due to the current CDM framework.  Overbuilt governance, numerous initiative requirements, complex program structure and lengthy change management have restricted growth without providing the anticipated improved Measurement and Verification results.  In addition, Evaluation, Measurement and Verification (EM&V) has not yet achieved transparency.  LDCs are held accountable for these results yet are mostly completely removed from the process.

### LDC program management has been hampered by varying rule interpretation, limited marketing ability, a somewhat inflexible online system of checks and balances and revolving OPA support personnel.

### Despite these challenges the C&I Working Group, working in cooperation with the OPA, have managed to iron out many of the issues which could be rectified.  In particular, an accomplishment of 2012 was the advent of the expedited change management as means to accelerate certain program changes.

### Looking ahead there is minimal opportunity to make valuable changes to the current program suite and have these changes reflected in LDC 2014 results.  LDCs and the OPA should look beyond the current Initiatives and work to launch new programs, built on the strengths of the 2011-2014 programs, which will meet the needs of the industry and consumers.

#### Efficiency: Equipment Replacement Incentive (ERII) (Schedule C-2)

Initiative Activities/Progress:

- Hydro 2000 focused on one-on-one promotion to commercial customers (only 12 customers available in our service area).

- Offered individual education sessions on eligibility requirements and incentive options to customers and contractors.

- Hydro 2000 is working on a ERII Application with the Township of Alfred on replacing the street lights. A large amount of 2012 was spent working on this project which should be completed by the end of 2013.

Additional Comments:

- It appears that the marketplace largely understands the programs now and a large proportion of LDC savings are attributed to ERII.

- The centralized process review used for 2012 project payment has been streamlined by the OPA and payments for projects were greatly improved – faster and more consistent compared to 2011.

- Capability building programs from Industrial programs have had very positive contributions to ERII program.

- This Initiative is limited by the state of the economy and the ability of commercial/institutional facility to complete capital upgrades.

- A number of customer facing issues in CRM (the OPA centralized application system) have been resolved; however key LDC administrative back office processing issues continue to be a challenge.

- Applicants and Applicant Representatives continue to express dissatisfaction and difficulty with the online application system.  This issue has been addressed by LDCs through application training workshops, Key Account Managers, channel partner/contractor training and LDC staff acting as customer Application Representatives.  Although this has been an effective method of overcoming these issues and encouraging submissions, it also reflects on the complexity and time consuming nature of the application process.  As such, Applicant Representatives continue to influence the majority of applications submitted. Continued development of Channel Partners is essential to program success.

- Lighting is still the most popular measure. Other market sectors are not as engaged yet, specifically the mechanical world. There continues to be significant barriers to program participation from HVAC (Unitary AC) and compressed air channel partners

- Prescriptive and Engineered worksheets provide a much needed simplified application process for customers.  However, the eligible measures need to be updated and expanded in both technology and incentive amounts to address changing product costs and evolution of the marketplace.

- Expanding the capacity of the engineered applications can offer customers an opportunity to maximize savings and incentives.  Recognizing this, Toronto Hydro and London Hydro worked together to develop and provide the OPA with compressed air engineered worksheets for inclusion in the Initiative in Q3, 2012. To date, these have not been accepted and provided to LDCs for use.

- An identified deficiency in the various renditions of the equipment replacement is the “hard stop” of the program as of a specific date. Without a streamlined transition into a new program, many customers become frustrated and refused to participate. LDCs struggle to repair customer and channel partner relationships and gain momentum in the market place once again.

- While the Ministerial Directive provides continuality of the conservation programs for the participant, unclear direction on LDC administrative funding could result in many LDCs ‘ramping down’ programs in 2015.  The establishment of defined administrative funding for 2015 is required to avoid a “stop and start” process.

#### Direct Install Initiative (DIL) (Schedule C-3)

Initiative Activities/Progress:

- Hydro 2000 focused on Direct Lighting on 2012. Hydro 2000 completed 35 installs in 2012.

- Marketed with phone calls followed up one-on-one site visits to eligible customers.

- Offered individual education session on eligibility requirements and incentive options to customers and contractors.

- Provided customers with the OPA’s initiative brochures (English only).

Additional Comments:

- Successful execution of the previous rendition of this Initiative has resulted in diminished potential for the 2011-2014 Initiative in some LDC’s territories.

- The inclusion of a standard incentive for additional measures increased project size and drove higher energy and demand savings results in some situations.

- Electrical contractor’s margins have been reduced due to no labour rate increase, increase cost of materials, greater distances between retrofits, more door knocking required before a successful sale and no funding for lifts. This has led to a reduction in vendor channel participation in some regions.

- Ambiguity with regard to eligibility resulted in large lists of customers rejected following installation due to preserved ineligibility.  Due to this, some LDCs were forced to carry considerable financial burden while this was worked through.

- The eligibility requirements have now been revamped and expanded however there has been limited communication and documentation of this to the marketplace.

- Currently LDCs are unable to offer these standard incentives to prior participants. The ability to return to prior participants and offer a standard incentive on the remaining measures has potential to provide additional energy and demand savings.

#### New Construction and Major Renovation Initiative (HPNC) (Schedule C-4)

Initiative Activities/Progress:

- Hydro 2000’s service area has limited commercial growth. This initiative will only be promoted when there are new commercial customers in our service area.

Additional Comments

- There is typically a long sales cycle for these projects, and then a long project development cycle.  As the program did not launch until mid-2011 and had limited participation, results did not appear in 2011.  Minimum results are expected to appear in 2012.  The majority of the results are expected in 2013-2014, with a reduced benefit to cumulative energy savings targets.

- With the Ministerial Directive facilities with a completion date near the end of 2014 currently have some security that they will be compensated for choosing efficient measures.

- Participants estimated completion dates tend to be inaccurate and are usually 6 months longer.  This could result in diminished savings towards target when facilities are not substantially completed by December 31, 2014.

- The custom application process requires considerable customer support and skilled LDC staff. As there has been no defined administrative funding beyond 2014, many LDCs are unsure how these project applications will be finalized.

- The effort required to participate through the custom stream exceeds the value of the incentive for many customers.

•	This Initiative has a very low Net-to-Gross ratio, which results in half the proposed target savings being ‘lost’.

#### Energy Audit Initiative

Initiative Activities/Progress:

- Progress was limited for this initiative. Hydro 2000 will be looking to promote this program in 2013-2014.

Additional Comments

- Customer uptake was limited in 2011, however improved throughout 2012 especially with the new audit component for one system (i.e. compressed air).

- The energy audit Initiative is considered an ‘enabling’ Initiative and ‘feeds into’ other saveONenergy Initiatives.  There are no savings attributed to LDC targets from an audit.

- Audit reports from consultants vary considerably and in some cases, while they adhere to the Initiative requirements, do not provide value for the Participant.  A standard template with specific energy saving calculation requirements should be considered.

- Customers look to the LDCs to recommend audit companies.  A centralized prequalified list provided by the OPA may be beneficial.

- Participants are limited to one energy audit which restricts enabling and direction to the other Initiatives. This Initiative should be evaluated for additional customer participation when presented with a new scope of work.

### INDUSTRIAL PROGRAM

Hydro 2000 did not register to participate in the Industrial Programs. Hydro 2000 has no eligible customers for Industrial Programs.

### LOW INCOME INITIATIVE (HOME ASSISTANCE PROGRAM) (Schedule E-1)

Initiative Activities/Progress:

In 2012, Hydro 2000 did not offer the Low Income Initiative. Hydro 2000 began looking for a service delivery agent in the later part of 2012. In 2013 Hydro 2000 will be offering the low income program.

Additional Comments:

- Awareness of the program amongst social agencies took time to develop. Benefits started to become evident in late 2012.

- Centralized payment processes were not developed in 2011. The payment process was established in 2012.

- The process for enrolling in social housing was complicated and time consuming. This was addressed in late 2012 and is showing benefits in 2013.

- The financial scope, complexity, and customer privacy requirements of this Initiative are challenging for LDCs and most have contracted this program out.  This Initiative may benefit from an OPA contracted centralized delivery agent.

### PRE-2011 PROGRAMS

## Hydro 2000 did not participate in Conservation programs prior to 2011.

# 4	2012 LDC CDM Results

## Participation and Savings

Table 1

Table 2: Summarized Program Results

| Program | Gross Savings | Net Savings | Contribution to Targets |
| --- | --- | --- | --- |
|  | Incremental Peak Demand Savings (MW) | Incremental Energy Savings (GWh) | Incremental Peak Demand Savings (MW) | Incremental Energy Savings (GWh) | Program-to-Date: Net Annual Peak Demand Savings (MW) in 2014 | Program-to-Date: 2011-2014 Net Cumulative Energy Savings (GWh) |
| Consumer Program Total | 0.009272575 | 39.23588658 | 0.004377362 | 22.88204 | 0.013 | 341.336 |
| Business Program Total | 0.037961714 | 139.471426 | 0.035811 | 131.3875 | 0.036 | 394.179 |
| Industrial Program Total | - | - | - | - | - | - |
| Home Assistance Program Total | - | - | - | - | - | - |
| Pre-2011 Programs completed in 2011 Total | - | - | - | - | - | 1.73 |
| Total OPA Contracted Province-Wide CDM Programs | 0.047234289 | 178.7073125 | 0.040188 | 154.2695 | 0.049 | 733.164 |

## Evaluation

The following has been provided by the OPA form the document “Final 2012 EM&V Findings” which is posted on the IESO website.

## Spending

Table 3: 2012 Spending

| Initiative | Program Administration Budget (PAB) | Participant Based Funding (PBF) | Participant Incentives (PI) | Capability Building Funding (CBF) | TOTAL |
| --- | --- | --- | --- | --- | --- |
| Consumer Program |  |  |  |  |
| Appliance Retirement | 1231.77 |  |  |  | 1231.77 |
| Appliance Exchange | 1231.77 |  |  |  | 1231.77 |
| HVAC Incentives | 1231.77 |  |  |  | 1231.77 |
| Conservation Instant Coupon Booklet | 2463.53 |  |  |  | 2463.53 |
| Bi-Annual Retailer Event |  |  |  |  |  |
| Retailer Co-op |  |  |  |  |  |
| Residential Demand Response | 8167.09 |  |  |  | 8167.09 |
| New Construction Program |  |  |  |  |  |
| Business Program |  |
| Efficiency: Equipment Replacement | 7919.10 |  |  |  | 7919.10 |
| Direct Installed Lighting | 6615.93 | 9625.00 | 30386.00 |  | 46626.93 |
| Existing Building Commissioning Incentive |  |  |  |  |  |
| New Construction and Major Renovation Initiative | 791.91 |  |  |  | 791.91 |
| Energy Audit |  |  |  |  |  |
| Small Commercial Demand Response (part of the Residential program schedule) |  |  |  |  |  |
| Demand Response 3 (part of the Industrial program schedule) |  |  |  |  |  |
| Industrial Program |
| Process & System Upgrades | - | - | - | - | - |
| a) preliminary engineering study | - | - | - | - | - |
| b) detailed engineering study | - | - | - | - | - |
| c) program incentive | - | - | - | - | - |
| Monitoring & Targeting | - | - | - | - | - |
| Energy Manager | - | - | - | - | - |
| Key Account Manager (“KAM”) | - | - | - | - | - |
| Efficiency: Equipment Replacement Incentive (part of the C&I program schedule) | - | - | - | - | - |
| Demand Response 3 | - | - | - | - | - |

| Home Assistance Program |  |
| --- | --- |
| Home Assistance Program | - | - | - | - | - |
| Pre 2011 Programs |  |  |  |
| Electricity Retrofit Incentive Program | - | - | - | - | - |
| High Performance New Construction | - | - | - | - | - |
| Toronto Comprehensive | - | - | - | - | - |
| Multifamily Energy Efficiency Rebates | - | - | - | - | - |
| Data Centre Incentive Program | - | - | - | - | - |
| EnWin Green Suites | - | - | - | - | - |
| Initiatives Not In Market |  |  |  |  |  |
| Midstream Electronics | - |  |  |  | - |
| Midstream Pool Equipment | - |  |  |  | - |
| Demand Service Space Cooling | - |  |  |  | - |
| Demand Response 1 (Commercial) | - |  |  |  | - |
| Demand Response 1 (Industrial) | - |  |  |  | - |
| Home Energy Audit Tool | - |  |  |  | - |
| TOTAL Province-wide CDM PROGRAMS | 29652.90 | 9625.00 | 30386.00 |  | 69663.90 |

Table 4: Cumulative Spending (2011-2014)

| Initiative | Program Administration Budget (PAB) | Participant Based Funding (PBF) | Participant Incentives (PI) | Capability Building Funding (CBF) | TOTAL |
| --- | --- | --- | --- | --- | --- |
| Consumer Program |  |  |  |  |
| Appliance Retirement | 1845.66 |  |  |  | 1845.66 |
| Appliance Exchange | 1453.22 |  |  |  | 1451.22 |
| HVAC Incentives | 2747.44 |  |  |  | 2747.44 |
| Conservation Instant Coupon Booklet | 11450.53 |  |  |  | 11450.53 |
| Bi-Annual Retailer Event | 841.60 |  |  |  | 841.60 |
| Retailer Co-op |  |  |  |  |  |
| Residential Demand Response | 16133.99 | 4200.00 | 250.00 |  | 20583.99 |
| New Construction Program | 175.00 |  |  |  | 175.00 |
| Business Program |  |
| Efficiency: Equipment Replacement | 10709.10 |  |  |  | 10709.1 |
| Direct Installed Lighting | 16304.37 | 9625.00 | 30386.00 |  | 56315.37 |
| Existing Building Commissioning Incentive |  |  |  |  |  |
| New Construction and Major Renovation Initiative | 1349.91 |  |  |  | 1349.91 |
| Energy Audit |  |  |  |  |  |
| Small Commercial Demand Response (part of the Residential program schedule) |  |  |  |  |  |
| Demand Response 3 (part of the Industrial program schedule) |  |  |  |  |  |
| Industrial Program |
| Process & System Upgrades |  |  |  |  |  |
| a) preliminary engineering study |  |  |  |  |  |
| b) detailed engineering study |  |  |  |  |  |
| c) program incentive |  |  |  |  |  |
| Monitoring & Targeting |  |  |  |  |  |
| Energy Manager |  |  |  |  |  |
| Key Account Manager (“KAM”) |  |  |  |  |  |
| Efficiency: Equipment Replacement Incentive (part of the C&I program schedule) |  |  |  |  |  |
| Demand Response 3 |  |  |  |  |  |
| Home Assistance Program |  |
| Home Assistance Program |  |  |  |  |  |

| Pre 2011 Programs |  |  |  |
| --- | --- | --- | --- |
| Electricity Retrofit Incentive Program |  |  |  |  |  |
| High Performance New Construction |  |  |  |  |  |
| Toronto Comprehensive |  |  |  |  |  |
| Multifamily Energy Efficiency Rebates |  |  |  |  |  |
| Data Centre Incentive Program |  |  |  |  |  |
| EnWin Green Suites |  |  |  |  |  |
| Initiatives Not In Market |  |  |  |  |  |
| Midstream Electronics |  |  |  |  |  |
| Midstream Pool Equipment |  |  |  |  |  |
| Demand Service Space Cooling |  |  |  |  |  |
| Demand Response 1 (Commercial) |  |  |  |  |  |
| Demand Response 1 (Industrial) |  |  |  |  |  |
| Home Energy Audit Tool |  |  |  |  |  |
| TOTAL Province-wide CDM PROGRAMS | 63010.82 | 13825.00 | 30636.00 |  | 10,7471.82 |

## Additional Comments

Prior to 2011, Hydro 2000 had limited participation in the OPA’s conservation programs.  In 2011 and 2012, Hydro 2000 focused on procuring resources, developing internal processes, and determining a marketing strategy. Hydro 2000 is the smallest utility in the province with two full-time employees and one part-time employee.

By the end of 2012, we noted significant traction across the Residential and Commercial & Institutional program portfolios due to the ground work that was completed earlier in the year.  In 2013, Hydro 2000 plans to be more aggressive with the marketing and promotion of the initiatives that best meet our customers’ needs and requirements.

We would like to note that Hydro 2000 is a winter peaking utility and we feel that the majority of the Province-Wide CDM Programs were designed for summer peaking utilities.  It is Hydro 2000’s recommendation that the OPA make available specific programs for winter peaking LDCs (e.g. hot water tank programs).

# Combined CDM Reporting Elements

## Progress Towards CDM Targets

Table 5: Net Peak Demand Savings at the End User Level (MW)

| Implementation Period | Annual (MW) |
| --- | --- |
|  | 2011 | 2012 | 2013 | 2014 |
| 2011 – Verified by OPA | 0.0 | 0.0 | 0.0 | 0.0 |
| 2012 – Verified by OPA |  | 0.0 | 0.0 | 0.0 |
| 2013 |  |  |  |  |
| 2014 |  |  |  |  |
| Verified Net Annual Peak Demand Savings in 2014: | 0.00 |
| HYDRO 2000 2014 Annual CDM Capacity Target: | 0.2 |
| Verified Portion of Peak Demand Savings Target Achieved (%): | 25.3% |

Table 6: Net Energy Savings at the End-User Level (GWh)

| Implementation Period | Annual (GWh) | Cumulative (GWh) |
| --- | --- | --- |
|  | 2011 | 2012 | 2013 | 2014 | 2011-2014 |
| 2011 – Verified by OPA | 0.1 | 0.1 | 0.1 | 0.1 | 0.3 |
| 2012 – Verified by OPA |  | 0.2 | 0.2 | 0.2 | 0.5 |
| 2013 |  |  |  |  |  |
| 2014 |  |  |  |  |  |
| Verified Net Cumulative Energy Savings 2011-2014: | 0.7 |
| HYDRO 2000 2011-2014 Cumulative CDM Energy Target: | 1.0 |
| Verified Portion of Cumulative Energy Target Achieved (%): | 70.5% |

## Variance from Strategy

In 2012, Hydro 2000’s Net Peak Demand Savings and Net Cumulative Energy Savings were below the forecasted MW and GWh milestones. This was due to multiple contributing factors. The main contributing factor was that the peaksaver PLUS program was not launched in 2012. Hydro 2000 attributed a large number of both demand and energy savings to the peaksaver PLUS program. Hydro 2000 is using an AMI solution which required upgrades their EA_MS system. This upgrade has been completed and the peaksaver PLUS program will be launched in 2013. Hydro 2000 will market the peaksaver PLUS program heavily in 2013 and 2014 in an effort to gain lost savings.

## Outlook to 2014 and Strategy Modifications

At this time, Hydro 2000 will not be filing a modification to their CDM Strategy. The energy savings appears achievable and the next two years will be focused on achieving demand savings through promotion of the peaksaver PLUS and Equipment Replacement Incentive Initiative programs.

# 6.0	Conclusion

Over the course of 2012, Hydro 2000 has achieved 0 MW in peak demand savings and 0.73 GWh in energy savings, which represents 25.3% and 70.5% of Hydro 2000’s 2014 target, respectively.  These results are representative of a considerable effort expended by Hydro 2000, in cooperation with other LDCs, customers, channel partners and stakeholders to overcome many operational and structural issues that limited program effectiveness across all market sectors. This achievement is a success and the relationships built within the 2011-2014 CDM program term will aid results in a subsequent CDM term.

However, despite continuing improvements to existing programs Hydro 2000 faces challenges in the remaining years of the current CDM framework.  With the current slate of available OPA Programs, and the current forecast of implementation and projected savings, Hydro 2000 expects to meet its net energy savings target but will struggle to meet its demand savings target.

Looking ahead there is limited opportunity to make valuable changes to the current program portfolios and have these changes reflected in LDC 2014 results.  However, LDCs and the OPA can build on the strengths and key successes of the 2011-2014 programs to launch new programs which will meet the needs of the industry and consumers.

# Appendix A:  Initiative Descriptions

# Residential Program

### APPLIANCE RETIREMENT INITIATIVE (Exhibit D)

Target Customer Type(s):  Residential Customers

Initiative Frequency:  Year round

Objectives: Achieve energy and demand savings by permanently decommissioning certain older, inefficient refrigeration appliances.

Description:  This is an energy efficiency Initiative that offers individuals and businesses free pick-up and decommissioning of old large refrigerators and freezers. Window air conditioners and portable dehumidifiers will also be picked up if a refrigerator or a freezer is being collected.

Targeted End Uses: Large refrigerators, large freezers, window air conditioners and portable dehumidifiers.

Delivery:  OPA centrally contracts for the province-wide marketing, call centre, appliance pick-up and decommissioning process.  LDC’s provides local marketing and coordination with municipal pick-up where available.

Additional detail is available:

- Schedule B-1, Exhibit D: http://www.powerauthority.on.ca/sites/default/files/new_files/industry_stakeholders/current_electricity_contracts/pdfs/Schedule%20B-1%20Residential%20Program.pdf and

- SaveONenergy website https://saveonenergy.ca/Consumer/Programs/Appliance-Retirement.aspx

In Market Date:	March 3, 2011

### APPLIANCE EXCHANGE INITIATIVE (Exhibit E)

Target Customer Type(s):  Residential Customers

Initiative Frequency:  Spring and Fall

Objective:  The objective of this Initiative is to remove and permanently decommission older, inefficient window air conditioners and portable dehumidifiers that are in Ontario.

Description:  This Initiative involves appliance exchange events. Exchange events are held at local retail locations and customers are encouraged to bring in their old room air conditioners (AC) and dehumidifiers in exchange for coupons/discounts towards the purchase of new energy efficient equipment.

Targeted End Uses:  Window air conditioners and portable dehumidifiers

Delivery:  OPA contracts with participating retailers for collection of eligible units. LDCs provide local marketing.

Additional detail is available:

- Schedule B-1, Exhibit C http://www.powerauthority.on.ca/sites/default/files/new_files/industry_stakeholders/current_electricity_contracts/pdfs/Schedule%20B-1%20Residential%20Program.pdf and

- SaveONenergy website https://saveonenergy.ca/Consumer.aspx

In Market Date:	March 3, 2011

### HVAC INCENTIVES INITIATIVE (Exhibit B)

Target Customer Type(s):  Residential Customers

Initiative Frequency:  Year round

Objective: The objective of this Initiative is to encourage the replacement of existing heating systems with high efficiency furnaces equipped with Electronically Commutated Motors (ECM), and to replace existing central air conditioners with ENERGY STAR qualified systems and products.

Description: This is an energy efficiency Initiative that provides rebates for the replacement of old heating or cooling systems with high efficiency furnaces (equipped with ECM) and Energy Star qualified central air conditioners by approved Heating, Refrigeration, and Air Conditioning Institute (HRAI) qualified contractors.

Targeted End Uses:  Central air conditioners and furnaces

Delivery:  OPA contracts centrally for delivery of the program. LDCs provide local marketing and encourage local contractors to participate in the Initiative.

Additional detail is available:

- Schedule B-1, Exhibit B http://www.powerauthority.on.ca/sites/default/files/new_files/industry_stakeholders/current_electricity_contracts/pdfs/Schedule%20B-1%20Residential%20Program.pdf and

- SaveONenergy website https://saveonenergy.ca/Consumer.aspx

In Market Date: March 3, 2011

### CONSERVATION INSTANT COUPON INITIATIVE (Exhibit A)

Target Customer Type(s):  Residential Customers

Initiative Frequency:  Year round

Objective:  The objective of this Initiative is to encourage households to purchase energy efficient products by offering discounts.

Description:  This Initiative provides customers with year round coupons.  The coupons offer instant rebates towards the purchase of a variety of low cost, easy to install energy efficient measures and can be redeemed at participating retailers.  Booklets were directly mailed to customers and were also available at point-of-purchase. Downloadable coupons were also available at www.saveoneenergy.ca.

Targeted End Uses:  ENERGY STAR® qualified Standard Compact Flourescent Lights (“CFLs”),ENERGY STAR® qualified Light Fixtures lighting control products, weather-stripping, hot water pipe wrap, electric water heater blanket, heavy duty plug-in Timers, Advanced power bars, clothesline, baseboard programmable thermostats.

Delivery:  The OPA develops the electronic version of the coupons and posts them online for download. Three LDC specific coupons were made available for local marketing and utilization by LDCs.  The OPA enters into agreements with retailers to honour the coupons.

Additional detail is available:

- Schedule B-1, Exhibit A http://www.powerauthority.on.ca/sites/default/files/new_files/industry_stakeholders/current_electricity_contracts/pdfs/Schedule%20B-1%20Residential%20Program.pdf and

- SaveONenergy website https://saveonenergy.ca/Consumer.aspx

In Market Date:	March 3, 2011

### BI-ANNUAL RETAILER EVENT INITIATIVE (Exhibit C)

Target Customer Type(s):  Residential Customers

Initiative Frequency:  Bi-annual events

Objective:  The objective of this Initiative is to provide instant point of purchase discounts to individuals at participating retailers for a variety of energy efficient products.

Description:  Twice a year (Spring and Fall), participating retailers host month-long rebate events. During the months of April and October, customers are encouraged to visit participating retailers where they can find coupons redeemable for instant rebates towards a variety of low cost, easy to install energy efficient measures.

Targeted End Uses: As per the Conservation Instant Coupon Initiative

Delivery: The OPA enters into arrangements with participating retailers to promote the discounted products, and to post and honour related coupons.  LDCs also refer retailers to the OPA and market this initiative locally.

Additional detail is available:

- Schedule B-1, Exhibit C http://www.powerauthority.on.ca/sites/default/files/new_files/industry_stakeholders/current_electricity_contracts/pdfs/Schedule%20B-1%20Residential%20Program.pdf and

- SaveONenergy website https://saveonenergy.ca/Consumer.aspx

In Market Date: March 3, 2011

#### NEW CONSTRUCTION PROGRAM (Schedule B-2)

Target Customer Type(s):  Residential Customers

Initiative Frequency:  Year round

Objective:  The objective of this Initiative is to provide incentives to participants for the purpose of promoting the construction of energy efficient residential homes in the Province of Ontario.

Description:  This is an energy efficiency Initiative that provides incentives to homebuilders for constructing new homes that are efficient, smart, and integrated (applicable to new single family dwellings). Incentives are provided in two key categories as follows:

  - Incentives for homebuilders who install electricity efficiency measures as determined by a prescriptive list or via a custom option.

  - Incentives for homebuilders who meet or exceed aggressive efficiency standards using the EnerGuide performance rating system.

Targeted End Uses:  All off switch, ECM motors, ENERGY STAR qualified central a/c, lighting control products, lighting fixtures, Energuide 83 whole home, energuide 85 whole homes

Delivery:  Local engagement of builders will be the responsibility of the LDC and will be supported by OPA air coverage driving builders to their LDC for additional information.

Additional detail is available:

- Schedule B-1, Exhibit C http://www.powerauthority.on.ca/sites/default/files/new_files/industry_stakeholders/current_electricity_contracts/pdfs/Schedule%20B-2%20New%20Construction%20Program.pdf and

- SaveONenergy website https://saveonenergy.ca/Consumer.aspx

In Market Date:	March 3, 2011

#### RESIDENTIAL DEMAND RESPONSE PROGRAM (Schedule B-3)

Target Customer Type(s):  Residential and Small Commercial Customers

Initiative Frequency:  Year round

#### Objective: The objectives of this Initiative are to enhance the reliability of the IESO-controlled grid by accessing and aggregating specified residential and small commercial end uses for the purpose of load reduction, increasing consumer awareness of the importance of reducing summer demand and providing consumers their current electricity consumption and associated costs.

Description:  In peaksaverPLUS ™ participants are eligible to receive a free programmable thermostat or switch, including installation.  Participants also receive access to price and real-time consumption information on an In Home Display (IHD).

Targeted End Uses:  central air conditioning, electric hot water heaters and pool pumps

Delivery:  LDC’s recruit customers and procure technology

Additional detail is available:

- Schedule B-1, Exhibit C http://www.powerauthority.on.ca/sites/default/files/new_files/industry_stakeholders/current_electricity_contracts/pdfs/SCHED_2011_ResDR_B_3_110727%28MJB%29v15_redacted.pdf and

- SaveONenergy website https://saveonenergy.ca/Consumer.aspx

In Market Date:	2013

# C&I Program

EFFICIENCY:  EQUIPMENT REPLACEMENT INCENTIVE (ERII) (Schedule C-2)

Target Customer Type(s): Commercial, Institutional, Agricultural and Industrial Customers

Initiative Frequency:  Year round

Objective:   The objective of this Initiative is to offer incentives to non-residential distribution customers to achieve reductions in electricity demand and consumption by upgrading to more energy efficient equipment for lighting, space cooling, ventilation and other measures.

Description:  The Equipment Replacement Incentive Initiative (ERII) offers financial incentives to customers for the upgrade of existing equipment to energy efficient equipment. Upgrade projects can be classified into either: 1) prescriptive projects where prescribed measures replace associated required base case equipment; 2) engineered projects where energy and demand savings and incentives are calculated for associated measures; or 3) custom projects for other energy efficiency upgrades.

Targeted End Uses: lighting, space cooling, ventilation and other measures

Delivery:  LDC delivered.

Additional detail is available:

- Schedule C-2 http://www.powerauthority.on.ca/sites/default/files/new_files/industry_stakeholders/current_electricity_contracts/pdfs/Schedule%20C-2%20ERII%20Initiative.pdf and

- SaveONenergy website https://saveonenergy.ca/Business/Program-Overviews/Retrofit-for-Commercial.aspx

In Market Date:	March 3, 2011

#### DIRECT INSTALL INITIATIVE (DIL) (Schedule C-3)

Target Customer Type(s): Small Commercial, Institutional, Agricultural facilities and multi-family buildings

Initiative Frequency:  Year round

Objective:  The objective of this Initiative is to offer a free installation of eligible lighting and water heating measures of up to $1,000 to eligible owners and tenants of small commercial, institutional and agricultural facilities and multi-family buildings, for the purpose of achieving electricity and peak demand savings.

Description:  The Direct Installed Lighting Initiative targets customers in the General Service <50kW account category. This Initiative offers turnkey lighting and electric hot water heater measures with a value up to $1,000 at no cost to qualifying small businesses. In addition, standard prescriptive incentives are available for eligible equipment beyond the initial $1,000 limit.

Target End Uses: Lighting and electric water heating measures

Delivery:  Participants can enroll directly with the LDC, or would be contacted by the LDC/LDC-designated representative.

Additional detail is available:

- Schedule C-3

http://www.powerauthority.on.ca/sites/default/files/page/Schedule%20C-3%20Direct%20Install%20Initiative%20-%20redacted.pdf and

- SaveONenergy website https://saveonenergy.ca/Business.aspx

Initiative Activities/Progress:

High penetration of the previous version of this initiative within the BPI service territory has resulted in limited uptake potential for the 2011-2014 program. BPI utilized the previous programs Service Provider to aid in maintaining Initiative momentum, however the diminished number of eligible customers limited program uptake. BPI continued to provide local marketing and customer support for this Initiative.

In Market Date: March 3, 2011

#### NEW CONSTRUCTION AND MAJOR RENOVATION INITIATIVE (HPNC) (Schedule C-4)

Target Customer Type(s):  Commercial, Institutional, Agricultural and Industrial Customers

Initiative Frequency:  Year round

Objective: The objective of this Initiative is to encourage builders/major renovators of commercial, institutional, and industrial buildings (including multi-family buildings and agricultural facilities) to reduce electricity demand and/or consumption by designing and building new buildings with more energy-efficient equipment and systems for lighting, space cooling, ventilation and other Measures.

Description:  The New Construction initiative provides incentives for new buildings to exceed existing codes and standards for energy efficiency.  The initiative uses both a prescriptive and custom approach.

Targeted End Uses: New building construction, building modeling, lighting, space cooling, ventilation and other Measures

Delivery:  LDC delivers to customers and design decision makers.

Additional detail is available:

- Schedule C-4
http://www.powerauthority.on.ca/sites/default/files/page/ScheduleC-4NewContructionInitiativeV2.pdf and

- SaveONenergy website https://saveonenergy.ca/Business/Program-Overviews/New-Construction.aspx

Initiative Activities/Progress:

BPI provided local marketing and customer support for this Initiative, however received no applications in 2011.

In Market Date:	March 3, 2011

#### ENERGY AUDIT INITIATIVE (Schedule C-1)

Target Customer Type(s):  Commercial, Institutional, Agricultural and Industrial Customers

Initiative Frequency:  Year round

Objective:  The objective of this Initiative is to offer incentives to owners and lessees of commercial, institutional, multi-family buildings and agricultural facilities for the purpose of undertaking assessments to identify all possible opportunities to reduce electricity demand and consumption within their buildings or premises.

Description:  This Initiative provides participants incentives for the completion of energy audits of electricity consuming equipment located in the facility.  Energy audits include development of energy baselines, use assessments and performance monitoring and reporting.

Targeted End Uses:  Various

Delivery:  LDC delivered.

Additional detail is available:

- Schedule C-1 http://www.powerauthority.on.ca/sites/default/files/new_files/industry_stakeholders/current_electricity_contracts/pdfs/Schedule%20C-1%20Energy%20Audit%20Initiative.pdf and

- SaveONenergy website https://saveonenergy.ca/Business/Program-Overviews/Audit-Funding.aspx

Initiative Activities/Progress:

BPI marketed this Initiative to its commercial and institutional customers and received one application in 2011.

In Market Date:	March 3, 2011

# Industrial Program

Hydro 2000 did not register to participate in the Industrial Programs. Hydro 2000 does not have any eligible customers in their service area.

# Low Income Initiative (Home Assistance)

# Target Customer Type(s): Income Qualified Residential Customers

Initiative Frequency:  Year Round

Objective:  The objective of this Initiative is to offer free installation of energy efficiency measures to income qualified households for the purpose of achieving electricity and peak demand savings.

Description:  This is a turnkey Initiative for income qualified customers. It offers residents the opportunity to take advantage of free installation of energy efficient measures that improve the comfort of their home, increase efficiency, and help them save money.  All eligible customers receive a Basic and Extended Measures Audit, while customers with electric heat also receive a Weatherization Audit.  The Initiative is designed to coordinate efforts with gas utilities.

Targeted End Uses:  End use measures based on results of audit (i.e. compact fluorescent light bulbs)

Delivery:  LDC delivered.

Additional detail is available:

- Schedule E http://www.powerauthority.on.ca/sites/default/files/page/Low%20Income%20Schedule%20-%20redacted%20version.pdf

Initiative Activities/Progress:

BPI took the lead on a group RFP for Home Assistance Program provider in 2011. Due to the delay in schedule release, and the time required for the RFP process, BPI was not in market in 2011, however launched in early 2012.

In Market Date:	2013

# Appendix B:  Pre-2011 Programs

# Hydro 2000 did not offer any pre-2011 programs to their customers.